## Slide 1: Team All G
Week 8 Presentation
Isabel Barlow, Ryan Klugman, Bowei Liu

## Slide 2: Progress in Week 7
    Began working on Flash Memory
    Designed webapp layout
    Began working on ultrasonic sensor
    Current status: computer sends music and it plays

## Slide 3: GANTT Chart

## Slide 4: Flash Memory
    Can Read/Write to Flash
    How we will use it:
          Download over EPP into a buffer in RAM
          Load from buffer into Flash

## Slide 5: Webapp design
    Two options for input: keyboard or buttons
    Compromise: use both

## Slide 6: Week 8
    Implement Web design
    Sine waves
    Continue working on ultrasonic sensor
    Integrate Flash Memory usage

## Slide 7: Questions?